## Slide 1
By Kelvin Ortiz

## Slide 2: Task 1: Project Planning & Architecture Design
TPS’ Health asked you to figure out how to store notes from the weekly case management meetings within the Student Information System, Powerschool and visualize data.
Steps:
Working with internal TPS stakeholders to understand the data they want to collect
Working with Powerschool customer success team to identify location to store the data.
Develop data entry process and train school site staff to do data entry.
Build data pipeline to extract data from Powerschool for reporting.
Build a set of Dashboards that facilitate data quality checks and impact.

## Slide 3: Project Timeline
Contact TPS’ Stakeholders
Contact Powerschool Customer Success
Build Data Pipeline using Python
Build Data Schema & Structure Outline
Build/Automate Dashboards using Tableau
Present to Stakeholders for Feedback (pipeline outline)
0
1-3
3-7
7
10-14
14-15+
15
Present Reporting Dashboards to TPS’ Stakeholders
10-15+
Train Team to do correct Data Entry
Days since start of project

## Slide 4: Identify people to contact
TPS’ Health Team & Stakeholders:
Dear TPS’ Health team,
Thank you for reaching out to me about this new assignment. I believe that it is essential to store all types of data to keep a good track of our processes.
I have a few questions for you before proceeding:
What is the purpose for this data collection?
What data points (features/columns) would you like me to collect?
How often would you like to see Data reports? Do you have any important metrics that you want to track?
Thank you very much

## Slide 5: Identify people to contact
Student Information System, Powerschool Customer Success:
Dear Powerschool Customer Success team,
Our organization, The Primary School, is using your platform as a Database Management System to store information from our students.
Recently, our team has asked us to collect and store data for our Case Management department and we have a few questions for you before we proceed with this task:
Where should we allocate a space in your system to store our Case Management data?
Will I be able to retrieve the Case Management datasets easily in any format? (e.g., Comma separated values CSV).
What DBMS system does Powerschool use? Does it use MySQL or PSQL? Would you be able to share the database schema with us?
Does Powerschool have an API—Will I be able to automate the retrieval process by connecting to the API?
Thank you very much

## Slide 6: Design Schema/Structure
After getting essential information from the team, I will build the outline/structure for the Case Management Data Project.
The datasets will be located within our organization’s database. (Powerhouse)
Data Entry will be done manually by our staff. (training required)
Access to the API is possible, so the pipeline will be written in Python (programming language).
Code will be uploaded on a Private Repository on Github (it will have extensive documentation).
The pipeline retrieves the dataset from Powerhouse and automates the dashboard in Tableau.
Have a clear idea of what data points / columns / features will be required for data entry by the staff.
Identify data metrics that will be useful for the team (data quality, trends, performance).

## Slide 7: Train Team to the System & Data Entry
In order to have an effective Data Collection, I need to have clear documentation for the entire process, which facilitates all team members to understand the project.
I anticipate that Powerhouse has a great User Interface (UI), so that our staff will have an easy access to their available tools.
Training will be given to the staff to follow the guideline and to respond to their questions.

## Slide 8: Train Team to the System & Data Entry
Points to cover during training:
      The project will be located within the same application (Powerhouse), which is easily accessible from the main Dashboard.
      All Staff members assigned to the project will have edit access.
      We want to have an accurate data entry (no errors and no missing values). If there are missing values, please write a note with specifications.
      Please follow the Language Guidelines which state our language requirements (formal, clear, concise).
      If you encounter issues or if you believe you deleted important information, please contact me immediately.

## Slide 9: Automate Dashboard using Pipeline
The Data Pipeline will be written in Python, connecting to Powerhouse’s API.
The dataset will be preprocessed before creating the visualizations.
Tableau will host the Dashboard.
Key Metrics:
    Data Quality: Completeness (no missing values), Accuracy (typos, wrong information), Uniqueness (no duplicates), Orderliness (follows specified format).
    Trends: Is Case Management working efficiently? What is not working well and needs improvement?
    Performance: Which Staff member needs to receive additional training? Do any of the families need a follow-up soon?
  Building the dashboard and implementing new metrics is a continuous work.

## Slide 10: Conclusions
I anticipate that the project will take up to 15 days (2 weeks).
Most of the time will be invested in having a clear outline for the project (identifying goals and feasibility).
Training the team will take on average 3-5 or more days depending on availability of their time, and whether someone needs additional training.
Building the Data Pipeline and automating the Dashboard will take an average of 4-5 days. Designing the dashboard is a continuous work that will require future reiterations to improve design, and to implement new features that will help the team.